|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I should get the confirmation from the  system. | Design User Interface | Noure-Alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Noure-Alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | ashrafunpori | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | ashrafunpori | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Moshaib kausar | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Noure-Alam | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Moshaib kausar | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to cancel my booking so that i get my money back. | Design User Interface | Noure-Alam | 1 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Noure-Alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | ashrafunpori | 4 | 4 |  |  |  |  |  |  |  |
| Design Back-end code | ashrafunpori | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Moshaib kausar | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Noure-Alam | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Moshaib kausar | 1 | 1 |  |  |  |  |  |  |  |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I can calculate the total cost required for booking the serial. | Design User Interface | Noure-Alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Noure-Alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | ashrafunpori | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | ashrafunpori | 2 | 2 |  |  |  |  |  |  |  |
| Complete Unit Testing | Moshaib kausar | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Noure-Alam | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Moshaib kausar | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to registration on organ donar so that i can donate or get organ. | Design User Interface | Noure-Alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Noure-Alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Tasnim Tabassum Shimi | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Shifat Ara Rafiq | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Moshaib kausar | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Noure-Alam | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Moshaib kausar | 1 | 1 |  |  |  |  |  |  |  |