|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a User I  want to  register in  the system  so that I can  interact with  the system | Design User Interface | Noure alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Noure alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Ashrafunnahar | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Ashrafun nahar | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Mosahaib kawsar | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Noure aalm | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | MSHAIb kawsar | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a User I want to sign in so that I can interact with the system. | Design User Interface | Noure alam | 1 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Noure alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Ashrafun nahar | 4 | 4 |  |  |  |  |  |  |  |
| Design Back-end code | Ashrafun nahar | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Moshaib kawsar | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Noure alam | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Moshaib kawsar | 1 | 1 |  |  |  |  |  |  |  |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As an user I want to search specific doctor so that i can consult with doctor about my problem. | Design User Interface | Noure alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Noure alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | ashrafunnahar | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | ashrafunnahar | 2 | 2 |  |  |  |  |  |  |  |
| Complete Unit Testing | Moshaib kawsar | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Noure alam | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Moshaib kawsar | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As an user i want to book appointment required date and time.. | Design User Interface | Noure alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Noure alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Ashrafunnahar | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Ashrafunnahar | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Moshaib kawsar | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Noure alam | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Moshaib kawsar | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to logout if I wish. | Design User Interface | Noure alam | 4 | 4 |  |  |  |  |  |  |  |
| Design Business Logic | Noure alam | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Ashrafunnahar | 8 | 8 |  |  |  |  |  |  |  |
| Design Back-end code | AShrafunnahar | 8 | 8 |  |  |  |  |  |  |  |
| Complete Unit Testing | Moshaib kawsar | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Noure alam | 4 | 4 |  |  |  |  |  |  |  |
| Write Document | Moshaib kawsar | 1 | 1 |  |  |  |  |  |  |  |